## Slide 1: Knuckles, The Robotic Arm Andrew Blanchard, Matthew van Zuilekom, Rym Benchaabane, Paola Hernandez
ECE 4335: ECE Systems Design
Sponsored by MakerSpace
Faculty Advisor: Dr. Becker

## Slide 2: Overall Project
What is Knuckles?
  Assistive robotic arm that will hand the user requested objects and tools
Purpose
  Increase the user’s productivity
  Decrease the risk of dexterity incidents
Notes:   Knuckles: Assistive robotic arm that will hand the user requested objects and tools
  Purpose: Assistant that will increase the user’s productivity and decrease the risk of dexterity incidents

## Slide 3: Overview Diagram
Notes: Round corners

## Slide 4: Deliverables
Fall 2018:
  Physical arm and gripper prototype build
  Hardware (Intel RealSense camera, multidirectional mic, tactile pads)
  Simulation using Rviz on ROS
    Text commands
    Object recognition
    Manual control of arm and gripper
Spring 2019 [ Mid-March ]
  Complete software and automation
    Voice commands
    Object recognition
  Fully built robot:
    Tuned gripper and arm
For a fully functional robot!
Notes: Replace image with reflection image

## Slide 5: Design Considerations

## Slide 6: Design Constraints
Time
  Less time to optimize the gripper design to accommodate more shapes
Limited vision field
  RealSense depth camera can’t see within one foot

## Slide 7: Target Objective - Goal Analysis

## Slide 8: Test Plan & Schedule
October:
  Test object recognition: Validate that can recognize multiple objects at the same time.
  Test the ability of the robot to map the environment: Compare map data representation to the workspace of the robot.
November:
  Test the mobility of the robot: Verify the arm and gripper motion with a controller and when connected to ROS.
Notes: List test plan

## Slide 9: Test Plan & Schedule
December:
  Test the search function: Use text recognition to have the robot point at objects.
  Test the retrieval function: Use text recognition to retrieve an object.
January:
  Test the voice recognition: Compare voice commands to the text in the ROS terminal.
  Test the gripper with the return: Robot presents user with object and waits until the user pulls on the object to let go.
Notes: Replace image with reflection image

## Slide 10: Budget
Total Budget : 1,800 $
Notes: Round corners

## Slide 11: Project Conclusion
Schedule
  Fall semester: most of the simulation and manual control
  Spring Semester: implementation of software on Knuckles
Test plan
  Modular plan will help us accomplish our goals
Current progress
  Printed/procured most parts
  Used *45%* of budget
  We are on track!
Notes: By the end of the Fall semester, the physical robot arm will be constructed, and we can use a simulation in Rviz to control the robot through text commands. By the end of the Spring semester, the object detection and voice recognition of the project will be completed, and the user will be able to give voice commands to request objects from Knuckles. We will accomplish our Target Objective by following a modular test plan, allowing us to develop the hardware and software in tandem. We have ordered all the necessary components to build the robot arm, and will pick up the remaining fasteners from Home Depot. Through the IEEE Makerspace and the Robotics Lab, we have almost completed printing out the parts of the robot arm and prototype gripper. We are on track to complete our project by the end of the Spring semester.

## Slide 12: Thank you for your attention
QUESTIONS?