## Slide 1: Knuckles, The Robotic Arm Andrew Blanchard, Matthew van Zuilekom, Rym Benchaabane, Paola Hernandez
ECE 4335: ECE Systems Design
Sponsored by MakerSpace
Faculty Advisor: Dr. Becker

## Slide 2: Overall Project
What is Knuckles?
  Assistive robotic arm that will hand the user requested objects and tools
Purpose
  Increase the user’s productivity
  Decrease the risk of dexterity incidents
Notes:   Knuckles: Assistive robotic arm that will hand the user requested objects and tools
  Purpose: Assistant that will increase the user’s productivity and decrease the risk of dexterity incidents

## Slide 3: Overview Diagram
Notes: Round corners

## Slide 4: Deliverables
Fall 2018:
  Physical arm and gripper prototype build
  Hardware (Intel RealSense camera, multidirectional mic, tactile pads)
  Simulation using Rviz on ROS
    Text commands
    Object recognition (75% done)
    Manual control of arm and gripper (80% done)
Spring 2019 [ Mid-March ]
  Complete software and automation
    Voice commands
    Object recognition
  Fully built robot:
    Tuned gripper and arm
For a fully functional robot!
Notes: Replace image with reflection image

## Slide 5: Design Considerations

## Slide 6: Design Constraints
Time
  Less time to optimize the gripper design to accommodate more shapes
Limited vision field
  RealSense depth camera can’t see within one foot
Lift weight limitation

## Slide 7: Target Objective - Goal Analysis

## Slide 8: Test Plan & Schedule
November:
  Robot is assembled and motors are spinning
  Test the mobility of the robot: Verify the arm and gripper motion with a controller and when connected to ROS.
December:
  Test the search function: Use text recognition to have the robot point at objects.
  Test the retrieval function: Use text recognition to retrieve an object
Notes: List test plan

## Slide 9: Test Plan & Schedule
January:
  Test the voice recognition: Compare voice commands to the text in the ROS terminal.
  Test the gripper with the return: Robot presents user with object and waits until the user pulls on the object to let go.
February:
  Last minute tuning
March:
  2019 ECEDHA Conference in Tucson, Arizona
Notes: Replace image with reflection image

## Slide 10: Budget
Total Budget : 1,800 $
Used 75%
The microphone choice is still TBA, looking for cheaper option
Notes: Round corners

## Slide 11: Project Conclusion
Schedule
  Fall semester: most of the simulation and manual control
  Spring Semester: implementation of software on Knuckles
Test plan
  Modular plan will help us accomplish our goals
Current progress
  Robot assembled and motors are spinning
  Used 75% of budget
  We are a little bit behind

## Slide 12: Thank you for your attention
QUESTIONS?